Project Plan – Diet Tracker

Initial Setup

- Create a GitHub repository

- Create a GitHub Project (Kanban Board)

- Define user requirements (User Stories) in GitHub Issues and assign them to team members

Sprint Workflow

- Each sprint pulls user stories from the Product Backlog

- Completed goals are checked off

- Sprint Planning at the start of each sprint (see Slack timestamps)

- Daily Stand-Ups (Slack thread):

  - What did you do?

  - What are you working on?

  - Do you need help?

- Each team member contributes regularly (at least every other day)

- Sprint Reviews & Retrospectives at sprint end.

Definition of Done (DoD)

- User story meets acceptance criteria

- Code passes automated tests (RSpec + Cucumber)

- Feature merged into main

- Demonstrated in Sprint Review

- Documentation updated if applicable

Sprints & Goals

Sprint 1: Oct 13–20, 2025

Sprint Goal: Establish authentication and development workflow so users can log in and CI runs successfully.

Deliverables

- Set up GitHub Project + Kanban board

- Create docs/ and initial README.md

- Build Product & Sprint 1 Backlog

- Create DB schema (users, food_logs) + migrations

- Implement Google OAuth (OmniAuth)

- Create SessionsController for auth + session handling

- Create root page (welcome#index) w/ Sign-In / Sign-Out

- Set up RSpec, Cucumber, SimpleCov

- Configure GitHub Actions CI pipeline

Sprint Planning: Slack, Oct 13

Review / Retro: Slack, Oct 20; “Reflections” doc

Sprint 2: Oct 20–27, 2025

Sprint Goal: Deliver onboarding + food logging + AI nutrition analysis.

Deliverables

- Build profile setup screen (onboarding)

- Implement macro goal calculation logic

- Integrate OpenAI Vision API for food image analysis

- Implement FoodLogsController#create

- Build dashboard w/ macro remaining display

- Add username & manual macro override fields

- Dynamic dashboard styling (red when over macro budget)

- Add RSpec + Cucumber tests for all features

Sprint Planning: Slack, Oct 20

Review / Retro: Slack, Oct 27; “Reflections” doc

Sprint 3: Oct 27–Nov 3, 2025

Sprint Goal: Polish UX, complete CRUD, deploy to Heroku, and reach full test coverage.

Deliverables

- Build food log history page (group by date)

- Add edit / update / delete for food logs

- Tune AI prompt for nutrition accuracy

- Configure Heroku deployment (Procfile, Puma)

- Update CI/CD for automated Heroku deploys

- Achieve 100% test coverage (RSpec + Cucumber)

- Finalize README w/ setup, diagrams, ADRs, User Guide, postmortem

Sprint Planning: Slack, Oct 27

Review / Retro: Slack, Nov 3; “Reflections” doc

References

- Scrum Guide (2020)

- Project Board:

https://github.com/orgs/tamu-edu-students/projects/165

- Repository:

https://github.com/tamu-edu-students/CSCE606-Group2-Project2