Comprehensive Scrum Log and Team Activity – Diet Tracker (Oct 13 – Nov 3, 2025)

Team: Cameron, Yifei, Khussal
Daily Zoom Stand-ups: 10:00pm
Evidence: All issue links, PRs, Kanban moves aligned with GitHub board
Sprint Retrospectives included before each new sprint per Scrum Guide

Sprint 1: Oct 13–20

Daily Log

- Oct 13–14:

  - Cameron: Set up GitHub Project board, created dashboard tickets, implemented core UI (welcome#index and dashboard layout).

  - Yifei: Drafted DB schema, user and food_log migrations (Issue #6), seeded database.

  - Khussal: Set up Google OAuth (Issue #9), implemented SessionsController, began CI pipeline research (Issue #7).

- Oct 15–16:

  - Cameron: Built dashboard calories/macros widget (Issue #40), wrote initial Cucumber tests (Issue #55).

  - Yifei: Developed User model, unit tests for user & food_log (Issue #48).

  - Khussal: Troubleshot OAuth, verified integration; started "Calculate my goals" backend (Issue #37).

- Oct 17–18:

  - Cameron: Finalized UI, merged food log history view (Issue #44), created PR for Heroku pipeline config (Issue #56).

  - Yifei: Committed onboarding survey logic, reviewed Cucumber session tests.

  - Khussal: Integrated OpenAI Vision API (Issue #38), implemented backend nutrition data extraction.

- Oct 19–20:

  - Cameron: Completed food log CRUD, updated item entry components (Issues #39, #31, #30).

  - Yifei: Closed dashboard fixes, onboarding polish.

  - Khussal: Closed macro goal issues, QA tested session/profile flows (Issue #55).

Sprint Retrospective (Oct 20):

- What went well: Fast foundational setup, reliable division of UI, backend, and API work.

- Problems: OAuth and CI configuration took multiple retries.

- Solutions: Pair debugging, checklist for config steps.

- For next Sprint: Break down backlog into detailed user stories, add acceptance criteria (“Definition of Done”) to all tickets.

Sprint 2: Oct 20–27

Daily Log

- Oct 21–22:

  - Cameron: Added edit/update food log features (Issues #57, #50), resolved minor UI bugs.

  - Yifei: Polished onboarding survey, finalized username profile design (Issue #42), error handling in CRUD (Issue #43).

  - Khussal: Enhanced macro goal logic, reviewed dashboard widget (Issue #40).

- Oct 23–24:

  - Cameron: Updated session/profile Cucumber tests (Issue #55), prepped Heroku deployment pipeline (Issue #56).

  - Yifei: Improved manual macro entry, supported OpenAI API integration.

  - Khussal: Closed food log history, tested nutrition API flows.

- Oct 25–26:

  - Cameron: Final code review for onboarding enhancements, dashboard QC.

  - Yifei: Merged profile/food log PRs, final database script updates.

  - Khussal: Closed onboarding tests, supported CI/CD and session test coverage.

Sprint Retrospective (Oct 27):

- What went well: Dashboard, food log, API, and onboarding features delivered in parallel.

- Problems: API calls and Heroku deployment required more hands-on troubleshooting.

- Solutions: Additional review sessions, deployment checklist for config.

- For next Sprint: Move UI polish and advanced onboarding steps to new backlog, maintain daily review of PRs pre-merge.

Sprint 3: Oct 27–Nov 3

Daily Log

- Oct 28–30:

  - Cameron: Scoped and implemented final CRUD features for food logs (Issues #31, #30).

  - Yifei: Updated user guide, onboarding screenshots (Issue #89), test coverage validation.

  - Khussal: SolidQueue DB migration/deployment (Issue #86), timezone conversion for dashboard (Issue #87).

- Oct 31–Nov 2:

  - Cameron: Final code audits, pushed all CRUD, dashboard style improvements.

  - Yifei: Helped with final deployment to Heroku, fixed minor accessibility bugs.

  - Khussal: QA on job backend, nutrition and AI workflows.

- Nov 3:

  - Team: Demoed project from Heroku, verified all issues closed and acceptance criteria met.

  - Updated README, system diagrams, and user guide (Issue #89).

Sprint Retrospective (Nov 3):

- What went well: All planned features complete, 100% test coverage, finished user guide and documentation.

- Problems: Heroku and browser timezone required extended manual QA.

- Solutions: Daily check-ins, deployment logs, more PR checklist rigor.

- For future: Document deployment configs and feature checklists for full Scrum compliance.

Attachments/References

Issue links (e.g.):

- Onboarding survey (https://github.com/tamu-edu-students/CSCE606-Group2-Project2/issues/42) (Yifei)

- Macro goal calculation (https://github.com/tamu-edu-students/CSCE606-Group2-Project2/issues/37) (Khussal)

- CRUD and dashboard (Cameron, various tickets)

- CI/CD pipeline setup (https://github.com/tamu-edu-students/CSCE606-Group2-Project2/issues/56) (Cameron)

- SolidQueue DB/Timezone (https://github.com/tamu-edu-students/CSCE606-Group2-Project2/issues/86), (https://github.com/tamu-edu-students/CSCE606-Group2-Project2/issues/87) (Khussal)